## Slide 1
SMART INTEGRATED MASTER PLAN (SIMP) PRESENTATION
Metro Titling Reform Support (MTRS) Programme
Symposium on Titling / Tenure Reforms Prepared By: Ayanda Thuthukani Zulu
18 March 2025
Email: azulu1@ifc.org / iwele1221@gmail.com
Contact: 072 668 8779
Building Competitiveness for Investment in South Africa

## Slide 2
To showcase & propose the Smart Integrated Master Plan (SIMP) approach to titling & Human Settlements projects.
To present Advantages, Lessons Learnt and Current Challenges in during the development of the SIMP.
To clearly categorize projects according to generic milestones i.e. Township Establishment; Beneficiary Management; Transfers & Close Out Stage.
To align human settlements projects with the HSS; Annual Business Plan & Medium Term Expenditure Framework (MTEF).
Present updates & activities undertaken between the October up to the 6 December 2024.
1. Purpose Of This Report/ Aim of SIMP

## Slide 3
Registration and titling of properties remains a key government priority
However, all nine provinces in South Africa are struggling to meet their annual targets, which adversely affects the Medium Term Strategic Framework (MTSF).
Many government housing projects have occupants but lack proper transfer due to issues like Incomplete Township Establishment processes and Beneficiary Management.
Challenges are compounded by an outdated base data (Housing Subsidy System) and a fragmented approach to titling.
The Smart Integrated Master Plan (SIMP) is suggested to support the setting of realistic targets, to rebuild confidence and integrity between units, spherers of government and affected communities (beneficiaries).
2. Problem Statement

## Slide 4
Smart Integrated Master Plan (SIMP) is a diagnostic, systematic, strategic and operational project tracking tool that seeks to standardize and align database to enable for setting up of realistic targets in achieving the desired outputs and outcomes.
3. What is Smart Integrated Master Plan (SIMP)
Diagnostic & Systematic | Strategic & Operational
Re – introduces systematic approach to Township Establishment Processes. Proposes Generic Milestones i.e. Township Establishment (TE), Beneficiary Management (BM), Transfer & Close Out In the near future to include prefeasibility one of the sub milestones under TE. | Categorizes & Quantifies Projects i.e. Generic Milestones & Sub Milestones. Integrates Annual Targets, Medium Term Expenditure Framework (3yr), Medium Term Strategic Plan (5yr) & DORA outputs. Re- emphasise Spatial Referencing of Human Settlements Projects (GIS)

## Slide 5
The SIMP is a tool developed out of experiences emanating from failures to achieve annual & MTSF targets.
The tool was initiated in KZN with an intention to improve project management; reporting; accountability; monitoring and evaluation
SIMP is a tool developed with Provinces and showcased / presented to NDHS / Presidency to address constant MTSF target failure
To date the tool is being piloted in BCMM & NMB (Eastern Cape) & is funded by the World Bank Group (WBG)
4. Background

## Slide 6
5. SIMP Objectives (ISDA)
Develop SMART Integrated Master Plan (SIMP) for BCMM
Standardise Title Deeds Restoration Activities
Align Housing Projects Reports with HSS & MTSF Categories
Develop a Diagnostic project management / reporting tool

## Slide 7
6. For Eastern Cape Base Data Extracts From…
National Department Of Human Settlements (NDHS):
Housing Subsidy Scheme (HSS)
Eastern Cape Department of Human Settlements (ECDHS):
Project Readiness Matrix (PRM)
Business Plan (BP)
Website Information
Buffalo City Metropolitan Municipality (BCMM):
Municipal Status Quo Projects Report
GIS Maps
Municipal Valuation Roll
Town Planning Reports
Land Survey Reports
Municipal Integrated Development Plan
243 projects reflecting
ECDHS Strategic Plan 2020 - 25

## Slide 8
Business Plan (BP): The plan lacks details on township establishment processes, leading to unmet targets. Some projects are included merely for compliance, requiring a more logical and realistic approach. Generic milestones should be added to the BP.
Project Readiness Matrix (PRM): While it includes some township establishment milestones, it omits essential details like Parent Property Description and statuses for Water Use License, Conditions of Establishment, Internal Reticulation, Services Compliance Certificate, and Opening of Township Register.
Housing Subsidy Scheme (HSS): This scheme misses basic project information and has outdated registration data, resulting in poor titling performance and unrealistic targets. Generic milestones need to be incorporated into the HSS.
SIMP: This integrates the mentioned datasets and consists of six components: Project Location Information, Project Basic Information, Project Contractual Obligations, Project Progress Section, Township Establishment Activities, Beneficiary Management, and Transfers. It proposes the inclusion of generic milestones in the HSS for better monitoring.
7. How does SIMP differ with other datasets /plans & systems

## Slide 9
Fragmentation:
There is a lack of consistency in titling across provinces, with no standard methods for conveyancing or social facilitation fees.
Alignment:
Reports from provincial and local authorities on human settlements projects do not align with HSS, lacking coherence in project names, numbers, financial implications, and contractual obligations, and they omit details on township establishment activities.
Exclusion of Certain Projects:
Status quo reports focus only on projects within the business plan, leaving out those not yet completed, which leads to the marginalization of various housing initiatives.
8. Current Challenges

## Slide 10
Co-operation:
There is a lack of co-operation among key stakeholders at Provincial and Local levels, such as Project Management and Municipal Engineering Units, leading to gaps and outdated data.
Compliances:
Housing projects related to titling in the Business Plan are meant for compliance; however, some targeted projects are still affected by incomplete township establishment, while others have experienced transfers that result in poor performance reporting.
Categorisation:
Housing projects lack proper categorization, making it difficult to quantify units and determine projected outputs like Township Establishment and Beneficiary Management. Duplications occur in HSS due to the current project naming conventions.
Prioritisation:
Titling receives insufficient priority, with some provincial departments lacking a dedicated directorate for holistic titling, often placing it across different Chief Directorates.
8. Current Challenges Cont…

## Slide 11
A unified titling system will prevent unnecessary duplications.
Focus on project tracking, itemisation, updates, and categorisation.
Ensure alignment with HSS, DORA Outputs, MTSF Targets, and Annual Goals.
Offers effective accountability, transparency, and management for service delivery.
Aims to increase the number of completed projects, alleviating pressure on HSS and audit queries.
A single template will replace the current fragmented reporting methods.
9. Anticipated Benefit of SIMP

## Slide 12
The National Department of Human Settlements (NDHS) endorses the use of SIMP to monitor housing projects.
NDHS will require provinces to create SIMP and implement it in municipalities, starting with metropolitan areas and then extending to smaller towns.
Task Teams will be formed to facilitate the SIMP rollout to provincial departments.
All ongoing housing projects must be included in the SIMP and Status Quo Reports.
Future documentation must incorporate parent property descriptions in the SIMP, Project Readiness Matrix (PRM), and Housing Subsidy System (HSS).
Changes to the HSS will ensure that existing project numbers remain stable despite project developments, establishing fixed references for new projects.
10. Recommendations

## Slide 13
Demonstration of Draft BCMM SIMP
SIMP Demonstration